## Slide 1
CE Software development
Needs | Why: Technology focus, Image technology, covers core areas Deliverables: Python libraries, C++ Libraries, Porting on Android Skills: Python expertise, C++, C, Linux and Android | Competition: Lots of such applications exists and unless we do this on reference phone and make it better, the only advantage is Deployments and IP of test cases, test suite | Client Focus | Hardware
 |  |  | Qualcomm / Sony | RP3 / Dragon board
 |  |  | Xilinx | ZCU 106 chipset
Approach | Camera Integration, Drivers & Image Capture HARR algorithm (Python /C++) Geometric algorithm (Python /C++) DSP algorithm changes to remove noise (TBD) Based on face recognition, develop security features. |  | Hiring Dependencies | Python and C++ experts
 |  |  | Budget: Hardware 20k , peripherals, BT audio Budget with Xilinx: +500,000 INR + operations Budget with NVidia: TBD Note on Deployment: B&I, DevOps, C, Python, Drivers. Testing are common skills already with the engineers ready for deployment. Deployments in the below section are newly added skills | 
Benefit | Business Value : We are creating in house skills of Image technologies, which eventually opens up a lot of deployment opportunities, Scope of IP and patents Technical value: The enables VT to foray into new technology areas of Image processing, opening up lot of application opportunities. Leading to ML, with scope of IP and patents leading to next project OpenGL |  |  | 
Project name | OpenCV_CL | Organization | VT | PM Architect | MOHAN BHONGIR TBD
Tech Area | Android middleware/Python/C++/C/Matlab/DSP | Product / Time | IP/ 8 Months | Counter-partner PL/ Organization | NA
Resource/Fund | 11 engineers / $23,738 Per Month | Fund Category | Internal | Period | Oct 2017 to May 2018
Schedule | 
2017 - 2018
October
November
December
Projects
Deployments
Camera driver, Image capture
V-Gate Process
January
February
NA
Python libraries for captured Image
OpenCL python -2
C++ experts – 2
Camera Drivers – 2
Python - 2
Note: Numbers in Engineers
Visibility set for 3 months
C++ libraries / Algorithms
Notes: 1